Get-Rescue — Distances & Times: Implementation Status

Prepared 8 October 2026, in reply to your edited specification. Yellow marks what has changed since your document was written, or what needs a decision from you. Everything not highlighted is already live and unchanged.

1. Location data (A–H)

Two rows in your table are marked NOT CAPTURED. Both are in fact captured and saved, and have been since 11 September. The field names are given so they can be checked directly in Zoho.

| Var | Location | Field(s) in Create_Case | Written when | Status |
| --- | --- | --- | --- | --- |
| A | Drop location (customer) | DropLocationLat / DropLocationLong | Location page | Captured |
| B | Vendor reach-drop location | `RSP_Drop_Latitude` / `RSP_Drop_Longitude` | Vendor taps Reached Drop | Captured — your table says NOT CAPTURED |
| C | Breakdown location (customer) | Latitude / Longitude | Location page | Captured |
| D | Vendor start location | RSP_Start_Latitude / RSP_Start_Longitude | Vendor taps Accept | Captured |
| E | Vendor reach-BDL location | `Reach_Location_Lat` / `Reach_Location_Lon` | Vendor taps Reach | Captured — your table says NOT CAPTURED |
| F | Vendor cancel location | Cancel_Location_Lat / Cancel_Location_Lon | Vendor taps Cancel | Captured |
| G | Vendor fleet location | Vendor_Fleet_Location_Lat / _Lon | Agent Closure — nearest of Base_Location_1..5 by straight line | Captured |
| H | Rescue office (static) | 12.967945122837245, 77.6110507612277 | Constant in all four apps | Exact match |

2. At vendor acceptance

Both triggers, both measurement rules and the agent-entry behaviour are as specified. What differs is naming, and one origin point.

| Field in your document | Field in the system | Status |
| --- | --- | --- |
| ETA_To_Breakdown_repair | `ETA` | Built. Name differs — see note below |
| Distance_To_Breakdown_repair | `Distance_To_Breakdown` | Built. Name differs |
| ETA_To_Breakdown_TOW | `ETA_TOW` | Built. Name differs |
| Distance_To_Breakdown_TOW | Distance_To_Breakdown_TOW | Built, name matches |
| ETA_TO_DROP_TOW | `Return_Journey_ETA` | Built — not omitted. Name differs |
| Distance_TO_DROP_TOW | `Breakdown_To_Drop_Distance` | Built — not omitted. Name differs |

On naming: we would prefer to keep the live field names and work from this mapping table rather than rename them. These fields already hold production data across every closed case, and renaming a Zoho field breaks every report, filter and export that points at it. The mapping costs nothing and carries no risk.

On the drop leg: your document measures it from the vendor REACH BREAKDOWN location. It is currently measured from the vendor’s live GPS at the moment they tap Picked-Up, falling back to the breakdown location on the ticket. In practice the vendor is standing at the vehicle at that moment, so the two points are metres apart. Confirm whether you want it switched to the stored Reach position.==

3. At agent closure

| Rule in your document | Status |
| --- | --- |
| Roundtrip_Distance trigger moves to Task Confirmation Time | Built this week. Written the moment Task Confirmation Time is stamped. The Agent Closure calculation is kept as a fallback for any ticket confirmed before its coordinates are complete — it only ever fills the field when it is empty, so it can never overwrite the earlier value. |
| Vendor_Distance 1. reach not null → vendor start → vendor reach | Live |
| Vendor_Distance 2. else cancel not null → = Cancel Distance | Built this week. A cancelled REPAIR ticket previously left this empty, so the vendor KM fee had nothing to read. It now reuses the Cancel_Distance the vendor app already recorded. |
| Vendor_Distance 3. else vendor base → breakdown [agent entry] | NOT built — decision needed. As written this applies to every repair ticket with no status condition, which would start paying a KM fee on cases cancelled before the vendor left base. We did not want to make that billing decision for you. Confirm and it is a small change. |
| Vendor_Round_Trip 1. base → reach → drop → base | Live |
| Vendor_Round_Trip 2. reach not null, drop null → base → reach → base | Built this week. Placed after the cancel branch rather than before it, so it can only add a figure to tickets that produce none today and can never change one already being paid. Tell us if you want the literal ordering instead — it is one line. |
| Vendor_Round_Trip 3. cancel not null → base → cancel → base | Live |
| Vendor_Round_Trip 4. cancelled billable or not-billable → base → pickup → base | Only Cancelled-Billable is handled. Extending it to Cancelled-Not-Billable means paying a KM fee on non-billable cancellations — confirm that is intended. |
| Vendor_Round_Trip 5. else base → pickup → drop → base | Live |
| Roundtrip_Distance REPAIR: Office → breakdown → Office | Live |
| Roundtrip_Distance TOW: Office → pickup → drop → Office | Live |
| The two are mutually exclusive; Vendor_Distance pays REPAIR, Vendor_Round_Trip_Distance pays TOW | Live — see section 7 |

4. At cancellation

| Rule | Status |
| --- | --- |
| Cancel_Distance = vendor start → cancel point | Live |
| Distance_Cancel_To_Breakdown by haversine, not Google | Already the case — that calculation has never used the Google API |
| Not written when an agent cancels on the vendor’s behalf | Live |

5. Not calculated by Google

| Field | Status |
| --- | --- |
| Agent_ETA_Override — typed by agent | Live |
| ETA Met / Missed — calculated in-app | Live |
| Vendor_Fleet_Location_Lat / _Lon — straight-line comparison | Live |
| Office_To_Mechanic — typed by agent (agent-on-behalf only) | Does not match the build: the vendor apps calculate and write this at work-completed. Please confirm which behaviour you want. |
| Breakdown_To_Office — typed by agent (agent-on-behalf only) | Same — calculated and written, not typed. |

6. The five things

| Point | Status |
| --- | --- |
| 1. Calculated once, only when empty | Live |
| 2. Straight-line fallback when Google cannot route | Live |
| 3. Blank when coordinates, vendor or vendor base are missing | Live — each case is logged with the reason |
| 4. Customer ETA in time format, +10 min on vendor-app cases; acceptance time + Agent ETA Override on agent-on-behalf | Built this week, both rules, 24-hour format (15:35). BLOCKED ON ONE THING: the approved WhatsApp template share_rescue_service_details_and_eta has the word "Hrs" written into its body after the ETA variable, so it would read "15:35 Hrs". The template text must be edited and re-approved by Meta before this can go live. Please confirm who makes that change. |
| 5. TOW in 4-wheeler mode, REPAIR in 2-wheeler mode | Already the case — TOW routes as DRIVING, REPAIR as TWO_WHEELER |

7. Where Vendor_Distance and Vendor_Round_Trip_Distance are used

Both are written in one place only — the closure distance calculation — and read in four.

| **** | Vendor_Distance | Vendor_Round_Trip_Distance |
| --- | --- | --- |
| Applies to | REPAIR only — forced null on every TOW ticket | TOW only — forced null on every REPAIR ticket |
| Written by | The closure distance calculation, when the agent saves Agent Closure. Only ever written when the field is empty. | Same |
| Shown on | Final Closure → Distance & ETA Metrics, as “Vendor Distance (km, Repair)”, read-only | Final Closure → Distance & ETA Metrics, as “Vendor Round Trip Distance (km, TOW)”, read-only |
| Pays the vendor | The actual-KM input to the vendor fee calculation for every non-TOW case. It feeds the KM slab formula, which produces the KM fee, then gross, TDS and net. | The same input for every TOW case |
| Vendor Accounting screen | Shown as “Travel Kms (RSR)”. If it is 0 or missing, the screen falls back to Distance_To_Breakdown so a case with a good measured distance is never priced at 0 km — added 6 October at your request. | Shown as “Vendor Round-trip KM” and is editable at Operations Approval. Editing it recalculates the fee live, and the new value is written back on approval. |
| Export | Included in the Vendor Accounting export | Included in the Vendor Accounting export |

8. Decisions we need from you

•  Who edits the WhatsApp template text so the clock-time ETA can go live? Until this is done the customer would read “15:35 Hrs”.

•  Vendor_Distance branch 3 — should a repair ticket cancelled before the vendor left base still generate a KM fee?

•  Vendor round-trip branch 4 — should Cancelled-Not-Billable pay a KM fee, as the wording implies?

•  Vendor round-trip branch 2 — keep it where it is (adds a figure only), or move it to the literal position in your list (changes existing Cancelled-Billable cases)?

•  Field names — confirm the mapping in section 2 is acceptable rather than renaming live fields.

•  Office_To_Mechanic / Breakdown_To_Office — typed by the agent, or calculated as they are today?

•  The drop leg — measure from the stored vendor Reach position rather than their GPS at Picked-Up?

•  Two points in your email are resolved by your own attachment, so we have followed the attachment: it keeps Vendor_Distance and names it the REPAIR payment figure, and it specifies agent-entry locations for Roundtrip_Distance in both service types. Please confirm the attachment governs.