Get-Rescue — Requirement Coverage & Gap Analysis

Prepared 10 October 2026. Every requirement in the six shared PDFs, checked against the code.

Sources analysed: RESCUE Wireframe for CRM (RSR & TOW) v2; Zoho – Vendor Accounting; Ondemand Workflow for Invoicing; WhatsApp Flow; 2_LOGIC_REPAIR; 3_LOGIC_TOW; GetRescued_ETA_v1.

Method. Each point was checked against the widget source, the Custom API source and the field reference. Nothing is marked covered because a document or an earlier discussion says so. Where the evidence is in Zoho configuration rather than code — org settings, master-data completeness, Books tax setup — it is marked Needs Verification, because it cannot be confirmed from the repository.

One framing point that explains several gaps. The ETA sheet estimates Zoho FSM. The application was built in Zoho Creator. Everything works, but FSM-native capabilities — dispatch territory logic, the FSM mobile app’s own tracking and status — had to be rebuilt as Creator widgets rather than configured. Items 5, 24 and parts of 26 are where that shows.

1. RESCUE Wireframe for CRM — Lead Flow & Tables

| Requirement / Point | Source | Expected Functionality | Current Implementation | Status | Missing Work / Required Changes | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Agent logs into cloud telephony on CRM home | Wireframe p1 | Telephony embedded in the agent’s home page | Ozonetel agent portal embedded by iframe on the Dashboard page; Call Center widget on the same page | Fully Covered | — | Zoho blocks the reverse direction — Ozonetel cannot frame a Zoho page (X-Frame-Options), which is why the pop renders in our own page instead |
| Incoming call pop-up on the agent dashboard | Wireframe p1 | Pop appears when a call arrives | recordRingingCall writes a RINGING row; the Call Center widget polls every 5s and opens the pop | Not Working as Expected | Re-paste recordRingingCall.deluge — the file had ~3,400 lines of pasted text inside the function and has not compiled since commit ccded6c | Repaired 9 Oct. Until it is re-pasted, no ring-time row is created and the pop cannot appear |
| Pop offers New Case / Old Case | Wireframe p1 | Agent chooses between opening an existing ticket or creating a new one | Pop lists matching tickets with an Open button each, plus a Create New Case button | Partially Covered | The Old Case path lists tickets matched on the caller’s number only. There is no search box for Client Tracking ID or Vehicle Registration Number inside the pop, which the wireframe asks for | Those searches exist on the main dashboard; the gap is that they are not in the pop itself |
| Link call to the ticket | Wireframe p1 | The call is attached to the chosen or newly created ticket | Attached on Create Case and on Assign, through three signals (pop UCID, ticket UCID, recent unlinked call from the same number); manual Link Call button in the header | Not Working as Expected | Re-test. Three server-side APIs were attaching the call to an old case by phone number at ring time — removed 9 Oct | Was producing the reported RSID823004 mismatch. Fixed but not yet confirmed by the client |
| Website / WhatsApp tickets appear in Active Cases | Wireframe p1 | Tickets created outside the call flow show in the same list | serviceRequest widget creates tickets with Lead_Source; all tickets share one dashboard | Partially Covered | WhatsApp-originated ticket creation is not built — only website-form creation is | The inbound WhatsApp webhook logs messages but does not create a ticket |
| Agent name updated when a web ticket is opened | Wireframe p1 | Opening a web-created ticket records the agent | Created_By_Agent_Email is set on first save only, so it is not reattributed on open | Needs Verification | Confirm whether the client wants the opening agent recorded separately from the creating agent | Deliberate: set only on create so reopening does not reattribute |
| Seven master tables, all linked to Tickets | Wireframe p2 | Vehicle Make, Vehicle Issue, Rate Mapping, Client, Vendor, Staff, Calls | All seven exist and are read by the app: Vehicle_Master, Vehicle_Issue, Rate_Master, Client, Vendors, Technicians/Agent, Call_Log | Partially Covered | `Rate_Master_Report` is a pattern-matched report name never confirmed live. If Suggested Rate ever returns blank, check this first | Staff is split across Agent and Technicians reports rather than one table |

2. Wireframe — Actions 1 to 4 (Back-office)

| Requirement / Point | Source | Expected Functionality | Current Implementation | Status | Missing Work / Required Changes | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Action 1 — Create Service Ticket fields | Wireframe p3 | Name, Phone (10 digits), Alt Phone, Email, Client Type, Client ID, Vehicle, Reg. No., Breakdown Issue, Vehicle Status, Time of Service (NOW/LATER) | All present. NOW auto-saves current time + 30 min via computeServiceTime() | Fully Covered | — | Client is a real Lookup rather than a plain dropdown — an improvement, agreed earlier |
| Back-end autocreation | Wireframe p3 | Case ID, Creation Time, Agent Name, Lead Source, Task Status | Case ID is RSID + last 6 digits of the record id; Lead_Source hardcoded to Call in this widget; status set per stage | Partially Covered | Case ID collision risk at high volume — 6 digits is not guaranteed unique | Accepted trade-off at the client’s explicit request |
| Action 2 — fee calculation | Wireframe p4 | Distance for Quote (TOW), Suggested Rate from rate mapping, Total Service Fee manual, Booking Fee manual, Remaining Fee auto | All five present and working; Suggested Rate is flat for RSR and formula-based for TOW | Fully Covered | — | Verified against the Rate Master logic |
| Action 2 — payment method default | Wireframe p4 | Payment Gateway is the default; if changed, receipt photo becomes mandatory | Default was Cash; as of 8–9 Oct it is blank when the fee is zero or already paid, Cash otherwise | Partially Covered | The wireframe asks for Payment Gateway as the default. Ours is Cash | Changed twice at the client’s request since. Worth confirming which default they now want |
| Action 2 — receipt photo mandatory unless PG | Wireframe p4 | Mandatory when method is not Payment Gateway | Implemented, and now also waived when the booking fee is zero or the fee was settled through the gateway | Fully Covered | — | On-screen text states the rule in force |
| Action 2 — save navigation rules | Wireframe p4 | Fee 0 → Location; fee > 0 & pending → Live Cases; fee > 0 & success → Location | Implemented through quoteStatus() and canAdvance | Fully Covered | — | — |
| Action 2 — two WhatsApp buttons | Wireframe p4 | Send total fee link; send booking fee link | One combined button when a fee exists; Request Location when it does not | Partially Covered | The wireframe shows two separate sends (total fee, booking fee). Ours sends one combined message | Agreed at the time as a simplification; flag if the client wants both |
| Close Case available from Action 2 onward | Wireframe p4 | A Close Case action on every page from Action 2 | Permanent Close Case button in the wizard footer | Fully Covered | — | — |
| Action 3 — capture both locations | Wireframe p5 | Breakdown and Drop as Location field type, manually editable, with WhatsApp link buttons | Captured as separate latitude/longitude text fields, filled by pasting a lat,long pair; WhatsApp link buttons present for both | Partially Covered | A real map/location picker is not built. The client called the paste mechanism an explicit temporary stand-in: “for now I will be putting up lat long like this manually” | Functionally equivalent; the UX differs from the wireframe |
| Action 3 — Location Received Time | Wireframe p5 | Stamp the time the breakdown location arrives | Location_Received_Time stamped once, on first capture | Fully Covered | — | — |
| Action 4 — assignment filters | Wireframe p6 | Filter by service issue, then 8 km RSR / 20 km TOW geofence, then sort by priority and distance | All three steps implemented, with a preferred-vendor override that shows every vendor | Fully Covered | — | — |
| Action 4 — popup columns | Wireframe p6 | Priority, Name, Contact No, Distance, App Status, Login Status, Assign | All seven present. App Status and Login Status both read Availability_Status | Partially Covered | A genuine login/logout session log does not exist, so Login Status repeats App Status | Client decided on 26 Sep to use one field for both. Revisit only if a session log is wanted |
| Action 4 — multi-assign, first accept wins | Wireframe p6 | Assign to several; first to accept takes it and it leaves the others’ apps | Per-vendor Invites rows; accept writes the invite and the ticket; others lose it on their next poll | Not Working as Expected | Re-test with two vendors. A defect in matching a vendor to their invite row meant responses were never recorded on multi-vendor tickets | Fixed 9 Oct — the comparison used a display name Creator does not return |

3. Wireframe — Actions 5 to 8 (Field apps)

| Requirement / Point | Source | Expected Functionality | Current Implementation | Status | Missing Work / Required Changes | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Action 5 / 5a — Accept | Wireframe p7, p11 | Capture accept time, GPS, ETA and distance to breakdown via Maps API | Service_Acceptance/_For_Tow, RSP_Start_*, ETA/ETA_TOW, Distance_To_Breakdown/_TOW, all on Google | Fully Covered | — | Field names differ from the newer distances spec — mapping proposed, unanswered |
| Action 5 / 5a — Reject | Wireframe p7, p11 | Reason mandatory, capture reject time, copy to a Task Rejections table | Reason enforced; Task_Rejections row written with name, time and reason | Fully Covered | — | Reject now goes on that vendor’s own invite, not the shared ticket |
| Odometer at start (TOW) | Wireframe p11 | Number field, mandatory on accept | Odometer_Reading captured at accept | Fully Covered | — | — |
| Action 6 / 6a — Reached | Wireframe p8, p12 | Capture reach time, roundtrip distance, mandatory geo-tagged photo with lat/long and time on the image | Reach time, Reach_Location_*, roundtrip legs, and a canvas watermark stamping GPS and timestamp onto the photo | Fully Covered | — | Odometer and Toll Charges captured for TOW |
| Action 6 / 6a — Cancel | Wireframe p8, p12 | Reason mandatory, cancel time, cancel location, distance from start to cancel point | Cancel_Reason, Cancellation_Time, Cancel_Location_*, Cancel_Distance, Distance_Cancel_To_Breakdown | Fully Covered | — | Cancel-to-breakdown is straight-line, as the client later requested |
| Send ETA to customer (back-office only) | Wireframe p8 | Button on the Reach page, agent only | Send ETA to Customer button on the agent Reach stages | Not Working as Expected | The ETA is sent as hours ("0.3"). The clock-time version is built but cannot go live until the WhatsApp template text is changed | Client confirmed they want “15:35 Hrs”, which means no template change is needed — verify the full template wording first |
| Action 7 — WIP photos and fields | Wireframe p9 | Pre-service 4/2 mandatory, post-service 4/2 mandatory, expense photos 2, Issue Resolved, Expense Amount | All present with enforced minimum counts | Fully Covered | — | — |
| Action 7 — voice note when unresolved | Wireframe p9 | “Issue not resolved – add voice note?” | Not built | Missing | Audio capture, storage and playback. Not started | The wireframe itself phrases this as a question, so it may never have been agreed |
| Action 7 / 7a — Customer Reject | Wireframe p9, p13 | Cx rejection reason mandatory; status → REMAINING FEE DUE | Implemented in both flows | Fully Covered | — | — |
| Action 7a — Vehicle Picked | Wireframe p13 | Enabled only when drop location exists; capture pickup time, Drop ETA and Drop Distance | Guarded; Pickup_Time, Return_Journey_ETA, Breakdown_To_Drop_Distance, now measured from the stored Reach position | Fully Covered | — | Field names differ from the newer spec — mapping proposed |
| Action 7b — Reached Drop | Wireframe p14 | Capture arrival time and RSP Drop Location; roundtrip RESCUE → breakdown → drop → RESCUE | RSP_Drop_Latitude/Longitude captured; roundtrip computed | Fully Covered | — | Drop photos, odometer and toll captured |
| Action 7c — Unloading & Handover | Wireframe p15 | Unloaded 4, Handover 1, VCRF 1, handover name/number/designation, capture work complete time | All present and mandatory | Fully Covered | — | — |
| Action 8 — Final Payment | Wireframe p10 | Collect amount display-only, method dropdown, QR for PG, receipt photo mandatory otherwise, Payment Received enabled only at zero or success | All implemented, including a QR block shown when the method is Payment Gateway | Fully Covered | — | The method no longer defaults to Cash — changed 26 Sep at the client’s request |
| REASSIGN button on every RSR and TOW app page | Wireframe p7–p15 (repeated note) | Back-office can reassign from any field-app page | Not built anywhere — no reassign control exists | Missing | A reassign action on the agent-side copies of the field stages, returning the ticket to assignment and re-inviting | Repeated on nine wireframe pages, so it is not an aside. This is the single most-repeated missing item |

4. Wireframe — Final Closure & Other Pages

| Requirement / Point | Source | Expected Functionality | Current Implementation | Status | Missing Work / Required Changes | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Final Closure — display blocks | Wireframe p16 | Customer details, full service summary, fee collected with modes and photos, mechanic, all images | All present; the summary surfaces every field from every stage as an editable row | Fully Covered | — | Photos show presence, not thumbnails — Creator exposes no file URL |
| Final Closure — closure fields | Wireframe p16 | Closure Status, reason, refund due/reason/amount, Cx feedback 1–10 and text, B2B GST required, GST number | All present | Fully Covered | — | — |
| Closure Status option list | Wireframe p16 | Validation table names COMPLETED, CANCELLED BILLABLE, CANCELLED NOT BILLABLE, NOT CONVERTED | Options are Not Converted, Cancelled, Cancelled - Billable, Completed | Partially Covered | There is no literal Cancelled Not Billable value; plain Cancelled is being used for it | This inference matters for the vendor round-trip branch 4 just built. Confirm with the client |
| TSF validation formula | Wireframe p16 | TSF = (BF + BALF) − (REFUNDBF + REFUNDBALF) | computeClosureTSF() = booking fee + remaining fee − refund, each fee counted only when confirmed paid | Partially Covered | The spec has two refund amounts (booking and balance); the app has one Refund_Amount | Arithmetically identical when only one refund is issued |
| Close Task pushes all data to the RESCUE backend | Wireframe p16 | On close, send all case data to the Rescue back-end via API | sendToAirtable() is a stub that logs a warning and returns false | Missing | Airtable API key, base and table id, plus a Deluge proxy — the widget’s CSP blocks a direct browser call | The call site already exists in saveClosure(), so wiring is isolated |
| Active Tasks sorted by status and timers | Wireframe p17 | Live list sorted by STATUS and TIMERS | Four status buckets; elapsed times shown on invite rows but not as a sort key on the case list | Partially Covered | Sort within each bucket by age, and show a per-case timer | Status grouping is done; the timer dimension is not |
| Search closed tasks by four fields | Wireframe p17 | Mobile number, Client Tracking ID, vehicle registration, Rescue ticket id | All four supported, including closed tickets hidden from the dashboard | Fully Covered | — | — |
| Case Details — closed tickets view-only | Wireframe p17 | Closed cases can be viewed but not edited | state.closureReadOnly locks every step of a closed ticket in getRescueTicket | Partially Covered | The Kanban board has no equivalent lock — reopening a closed ticket there is still editable | Flagged as a known follow-up in the project log |
| Automated WhatsApp at each step | Wireframe p17 | Customer updated at every step | 13 sends implemented across both flows | Partially Covered | Two deviations, below in section 6 | — |
| Integrations required | Wireframe p17 | Telephony, website form, WhatsApp, Google distance, payment gateway, Airtable | Five of six built; Airtable is a stub | Partially Covered | Airtable | — |

5. Zoho — Vendor Accounting

| Requirement / Point | Source | Expected Functionality | Current Implementation | Status | Missing Work / Required Changes | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Level 1 — the seventeen listed fields | Vendor Accounting p2 | Vendor ID, Case ID, Date, Status, Service, Vehicle, Base Fee, Travel Kms, Round-trip Kms, Kms Fee, Gross, Extras, Net, Cash Collected, Balance, Comments, Settlement status | All seventeen present on the Operations Approval screen, with Round-trip Kms, Extras and Comments editable exactly as the table specifies | Fully Covered | — | `Ops_Approval_Comments` is a Number field in Zoho and must be changed to Multi Line, or notes are rejected |
| KM Fee formula | Vendor Accounting p2 | RSR and TOW slab formula with ROUNDUP | computeVendorKmFee() reproduces it; the worked example (1000/500/200/300) returns Gross 1500, Net 1700, Balance 1400 exactly | Fully Covered | — | Verified by running the live formula |
| Level 2 — settlement calculation | Vendor Accounting p3 | Net Fee − TDS − Cash Collected, with batch date, UTR and amount paid | Implemented, with a real Zoho Books Bill and Vendor Payment. Worked example returns TDS 17 and Final Payable 1383 exactly | Fully Covered | — | TDS is per-vendor rather than a flat 1%, which handles vendors on different rates |
| GST payable / GST paid | Vendor Accounting p3 | GST payable calculated if applicable from the vendor table; GST paid entered by Accounts | Built 26 Sep. 18% of Net Fee when the vendor has a GSTIN; GST Paid typed by Accounts and split proportionally | Fully Covered | — | Worked example returns ₹306 |
| Vendors see payments in the Vendor Portal | Vendor Accounting p4 | Vendors view recorded payments | Payments are recorded in Zoho Books; vendorPerformance shows aggregate stats only | Needs Verification | Confirm whether the Zoho Books vendor portal is enabled and shared with vendors | Nothing in the app blocks this — it is a Books configuration question |
| A vendor who collects more cash than their payout | — (found while testing) | Not covered by the PDF | recordVendorPayment rejects a negative Final Payable and writes nothing, so the batch cannot be settled | Not Working as Expected | A decision on how a vendor-owes-company balance is carried — typically to their next payment run | Not an edge case: any job where cash collected exceeds the payout hits it. Raise before the first live payment run |
| First live vendor payment run | Vendor Accounting | End-to-end payout through Zoho Books | Fully built; never executed against the live Books org | Needs Verification | One real payment run | The Books Bill/Vendor Payment path is researched but untested |

6. Ondemand Workflow for Invoicing, and the WhatsApp flows

6.1 Invoicing

| Requirement / Point | Source | Expected Functionality | Current Implementation | Status | Missing Work / Required Changes | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Trigger on ticket closed/completed | Invoicing p1 | Invoice raised when the ticket closes | maybeGenerateBooksInvoiceOnClosure() runs from saveClosure(), plus a manual Generate Invoice button | Fully Covered | — | An earlier gap analysis of mine wrongly listed this as missing — it was built 14 Sep |
| Amount basis | Invoicing p1 | Final amount for On Demand; Rescue Charges for other clients when above zero | onDemandInvoiceEligibility() implements exactly this split, plus Extra_Payable for On Demand | Fully Covered | — | — |
| Find or create the customer in Zoho Books | Invoicing p1 | Customer resolved or created | Implemented by phone and email | Fully Covered | — | — |
| GST breakup and round off | Invoicing p1–2 | Service charge = total × 100/118, CGST and SGST at 9%, round off as adjustment | computeGstBreakup() reproduces both worked examples to the paisa, including the ₹0.01 residue on ₹999 | Fully Covered | — | The same function feeds the GST export, so they cannot disagree |
| Place of supply Karnataka | Invoicing p1 | Default KA | place_of_supply set to KA | Fully Covered | — | — |
| Email invoice and return the number to the ticket | Invoicing p1 | Invoice emailed; number written back | Invoice id and PDF written back; the PDF opens from the ticket | Not Working as Expected | An unresolved `payments_recorded: 0` issue means payments are not attaching to invoices | Needs a live invoice to debug against |

6.2 WhatsApp — the thirteen sends

| Requirement / Point | Source | Expected Functionality | Current Implementation | Status | Missing Work / Required Changes | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| SENDS 3, 4, 5, 6, 7, 8, 10, 11, 12, 13 | LOGIC_REPAIR / LOGIC_TOW | Each fires at its stated trigger | All ten implemented at the stated triggers, including the repair/tow branch on SEND 4 | Fully Covered | — | SEND 12 is now gated on remaining fee above zero, per the sheets |
| SEND 1 → CONTINUE → SEND 2 | LOGIC sheets, WhatsApp Flow | Send 1, then on the customer tapping CONTINUE send 2 and then 3 | 1, 2 and 3 go out in sequence; the CONTINUE gate is not implemented | Partially Covered | The inbound webhook records the CONTINUE but nothing waits on it | The client has offered to supply revised templates if this cannot be made to work. Needs a decision |
| SEND 9 five minutes after SEND 8 | LOGIC sheets | Delay of five minutes | Sent immediately after SEND 8 | Partially Covered | A scheduled Deluge function sweeping a due-time field — new Zoho infrastructure | A widget cannot hold a five-minute timer; the app is closed long before it fires |
| Inbound: customer location shared via WhatsApp | ETA #34, Wireframe p5 | Parse a shared location pin and save it to the ticket | The inbound webhook logs messages but contains no location or latitude handling | Missing | Parse the location payload and write the coordinates onto the matched ticket | This is also why the breakdown location still has to be pasted by hand |

7. GetRescued_ETA_v1 — the 38 estimated items

| Requirement / Point | Source | Expected Functionality | Current Implementation | Status | Missing Work / Required Changes | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1 FSM org config | ETA #1 | Org settings, roles, permissions, business hours | Roles and access are documented in ACCESS.md and enforced by Creator profiles | Needs Verification | Confirm business hours and holiday calendar exist in Zoho | Cannot be confirmed from the repository |
| 2–4 Master data | ETA #2–4 | Vehicle, Issue, Rate mapping, Client, Vendor, Staff, Calls tables | All read successfully by the app | Needs Verification | Confirm the vehicle master carries all India models and that every rate rule is populated | The structure is proven; completeness is not |
| 5 Territory & pincode configuration | ETA #5 | Bengaluru territories by pincode, mapped to technician pools | No pincode or territory concept exists anywhere in the codebase | Missing | Pincode-zone tables, pools per territory, and dispatch rules. 6–7 hrs estimated | The geo-fence radii (8 km / 20 km) are built — that part is done |
| 6 Ticket lifecycle & status workflow | ETA #6 | End-to-end status flow with CTA-tied transitions and branches | Sixteen-value picklist, every stage writes one, resume routing per status, all cancel/reject branches present | Fully Covered | — | — |
| 7 Telephony & call pop | ETA #7 | Pop, New/Old Case, search, link, calls table auto-updated | Built; see section 1 for the two open points | Partially Covered | Pop-level search by tracking id and vehicle number | — |
| 8–12 Back-office action pages | ETA #8–12 | Actions 1, 2, 3, Active Cases, Final Closure | All built | Fully Covered | — | See section 2 for the minor deviations |
| 13 WhatsApp back-office notifications | ETA #13 | Booking, payment links, location, ETA, completion, remaining fee | All built | Partially Covered | ETA format; CONTINUE gate | — |
| 14–17 RSR field app | ETA #14–17 | Accept/reject, reach/cancel, WIP, final payment | All built | Fully Covered | — | — |
| 18–22 Towing field app | ETA #18–22 | Accept/reject, reach/cancel, loading, reached drop, unloading | All built | Fully Covered | — | — |
| 23 Assignment engine | ETA #23 | Geo-fence and priority filtering, popup columns | Built | Partially Covered | Login Status is not a distinct signal | — |
| 24 Real-time tracking & app status | ETA #24 | GPS tracking, app/login status in the popup, map view for back-office | Heartbeat writes Current_Latitude/Longitude and Location_Last_Updated_At; both status columns render; Ops Map exists | Partially Covered | A genuine login/logout session log, if Login Status is to mean something different | Confirm the heartbeat is landing — have a vendor go online and check their Vendors_Report row |
| 25 SLA timestamps & adherence | ETA #25 | All key timestamps plus response and service time calculations | Every timestamp captured; SLA Adherence section added to Agent Performance (Avg Response, Avg Service) | Fully Covered | — | Verified against fabricated tickets with known answers |
| 26 Dashboards & reports | ETA #26 | Operational, financial, rejection analytics, Analytics reports, GST export | Agent and Vendor Performance, rejection log, Collections, Outstanding, Payment Modes, GST export all built | Partially Covered | Zoho Analytics cross-module reporting (FSM + Books combined) is not built | Everything else in this item is done |
| 27–28 Books org, GST, customer & item master | ETA #27–28 | Books org settings, GST rules, chart of accounts, service items | The app writes invoices successfully, which proves the org exists | Needs Verification | Confirm GST rates, chart of accounts and service items are configured as specified | Books-side configuration, not code |
| 29 Invoice auto-creation & payment tracking | ETA #29 | Auto invoice on closure, GST/B2C split, payment recording | Auto-trigger built; GST split built | Not Working as Expected | The payments_recorded: 0 issue | — |
| 30 Vendor payouts & expense management | ETA #30 | Payouts, expense tracking, credit notes, refund processing | Payouts and expenses built; Extras and Expense Amount captured | Partially Covered | Credit notes and refund push to Books are not built — refund fields exist on closure but never reach Books | — |
| 31 Finance dashboard & audit trail | ETA #31 | Books-side dashboard, payment modes report, audit trail, sync back to FSM | Payment Modes report built in Agent Performance | Missing | A Books-side finance dashboard, audit trail, and any sync back from Books to the app | 4–5 hrs estimated |
| 32 Google Maps API | ETA #32 | Distance and ETA at each relevant CTA | Built and deliberately scoped to the four calculations the client named | Fully Covered | — | Straight-line fallback everywhere else |
| 33 Payment gateway | ETA #33 | Links/QR, webhook, reconciliation, WhatsApp delivery | Zoho Payments links, QR, webhook and customer page all built | Partially Covered | Add “Payment Gateway” as an option on `Create_Case.Payment_Method`, or the webhook keeps dropping the method | — |
| 34 WhatsApp Business API | ETA #34 | Inbound location parsing and outbound notifications | Outbound complete; inbound webhook receives and logs | Partially Covered | Inbound location parsing | — |
| 35 Website form | ETA #35 | Form creates a case with Lead Source Web | serviceRequest widget built | Needs Verification | Confirm the live website form posts to it | — |
| 36 Airtable / backend sync | ETA #36 | Push all case data on close | Stub only | Missing | API key, base and table id, plus a Deluge proxy. 15–17 hrs estimated | The largest single unbuilt item |
| 37–38 UAT | ETA #37–38 | Internal QA then client UAT, with sign-off | Not started as a structured exercise | Missing | 49–56 hrs estimated | The project has no automated tests; all validation so far has been client-reported defects |

8. Summary

| Status | Count | Items |
| --- | --- | --- |
| Fully Covered | 31 | Both field apps end to end, all four back-office action pages, closure, status workflow, assignment filtering, distances and ETA, vendor accounting Levels 1 and 2 including GST, invoicing and the GST breakup, ten of the thirteen WhatsApp sends, SLA timestamps and adherence, search, Google Maps scoping |
| Partially Covered | 18 | Pop-level search; payment-method default; location picker; two fee-send buttons; Login Status; closure status list; TSF refund split; Active Cases timers; Kanban view-only lock; CONTINUE gate; SEND 9 delay; Books payment-method option; inbound WhatsApp; credit notes and refunds; Analytics reporting; master-data completeness; tracking; telephony search |
| Missing | 8 | REASSIGN button on all field-app pages; territory and pincode configuration; Airtable sync; inbound WhatsApp location parsing; voice note on WIP; Books finance dashboard and audit trail; sync back from Books; structured UAT |
| **Not Working as Expected** | 6 | recordRingingCall needs re-pasting; call linking and multi-vendor accept/reject both fixed 9 Oct but untested; customer ETA format blocked on the template; payments_recorded: 0 on invoicing; negative Final Payable blocks a vendor batch |
| **Needs Verification** | 9 | Zoho org and business hours; master-data completeness; Rate_Master_Report name; Books GST and chart of accounts; live website form; vendor portal; heartbeat landing; agent-name-on-open rule; first live vendor payment run |

Remaining work, by what it needs

| Category | Items | Notes |
| --- | --- | --- |
| Needs only a Zoho setting | 3 | “Payment Gateway” option on Payment_Method; Ops_Approval_Comments to Multi Line; Locked_By/Locked_At on the Agent_Ticket_Report layout |
| Needs a client decision | 7 | REASSIGN scope; closure status list; payment-method default; CONTINUE gate; Login Status meaning; vendor-owes-company handling; whether the WhatsApp template wording needs changing |
| Needs a credential or external account | 3 | Airtable key and schema; WhatsApp inbound configuration at WhatsPortal; Books vendor portal |
| Genuine build work | 5 | Territory and pincode (6–7 hrs); Airtable sync (15–17 hrs); Books finance dashboard (4–5 hrs); SEND 9 scheduled function; inbound location parsing |
| Testing | 1 | Structured QA and UAT, 49–56 hrs estimated — the largest remaining line item by effort |

The honest headline: the build is close to complete, and the largest remaining item by effort is testing, not development. Of the eight missing items, only four are substantial builds; three of those are blocked on something outside the code.